Fujitsu Meeting Report

July 18, 1994

# ATTENDEES

| Fujitsu | S. Shimakage, Manager, Strategic Planning, SW Development J. Saito, SW Development Dept. Mr. Imokawa |
| --- | --- |
| MS | Eric H., Peter B. |

# Corporate

Fujitsu is still short of making a corporate commitment to WinPad.  However, we move closer as we have come to terms on an LOI, due to be signed this month.  MS, the product development group (especially Ms. Saito) and FPS (Santa Clara) continue to pressure Fujitsu to make a strong commitment.

# Product

Chipset has yet to be determined.  MS provided the best information possible on chipset choices, and suggested Fujitsu contact AMD.  Our recommendations for 386 are hampered by their perception that a 486 will be required for the Asian language versions.  MS needs to come to closure on processor recommendations here.  Current plans are to do a 486 as they believe they need this for Japanese.  Fujitsu wants to produce a single hardware design for the world market. Particular interest in National’s chipset plans.

Current product target is mid-1995.  Fujitsu feels they will be competing primarily in a vertical market.  They see their device as a replacement for the $1800 special purpose handheld device being sold today.

Plans are to make a final decision, and create a product and marketing plan in October.

# Misc.

Fujitsu asked if it is possible to license the Microsoft At Work kernel for use in control systems.

# Action Items

| Action | Owner | Due |
| --- | --- | --- |
| Make Asian chipset recommendation | JeffA | 9/1 |
| Provide Nation contact | PBergler | 8/15 |
| Provide written technical answers | JeffMcD | 8/15 |
| Get Fujitsu ISV list | PBergler | LOI |
| Check PC/WinPad API | JeffMcD | 8/15 |
| Check CIS access for Ms. Saito & provide GO | PBergler | 8/1 |